Globe Telecom CX AI Agent Pilot
Discovery Questionnaire Kit

For Globe stakeholders, CX teams, technology teams, risk/privacy teams, and Springboard delivery leads

# Purpose

Use this questionnaire before and during discovery workshops to create a shared fact base, confirm pilot scope, identify data and integration dependencies, and align decision-makers on success metrics and governance controls.

# How to use this questionnaire

| Step | Activity | Recommended owner | Output |
| --- | --- | --- | --- |
| 1 | Send questionnaire 3–5 business days before workshops. | Springboard PM + Globe CX sponsor | Written pre-read inputs |
| 2 | Run stakeholder interviews and working sessions. | Springboard discovery lead | Validated pain points and constraints |
| 3 | Collect evidence and data samples. | Globe data/system owners | Data and integration readiness view |
| 4 | Score candidate use cases. | Joint steering group | Prioritized pilot scope |
| 5 | Finalize pilot charter. | Executive sponsor + delivery leads | Timeline, RACI, KPIs, controls, decisions |

# Executive sponsors and decision makers

Confirm strategic intent, decision rights, risk appetite, and scale criteria.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| Business outcomes | • Which CX or assurance outcomes matter most over the next 6–12 months? • What would make the pilot worth scaling? • Which customer segments, journeys, or geographies are strategic priorities? • What business problem should the pilot not try to solve yet? | Strategy decks; CX scorecards; business case assumptions |
| Decision rights | • Who owns final pilot scope approval? • Who approves production go-live? • Who approves scale after pilot? • Which decisions require Steering Committee review? | Governance model; org chart; approval matrix |
| Risk appetite | • What must AI never do during the pilot? • What level of error is acceptable for internal recommendations? • Which reputational, regulatory, or customer-trust risks are most sensitive? | AI policy; risk register; brand guidelines |
| Commercial case | • Which cost baselines should be measured: cost per contact, QA cost, repeat contact, rework, backlog? • Which benefit types should count in the business case? • Are there procurement, budget, or vendor constraints? | Cost baseline; volume reports; budget constraints |

# CX operations and contact center leaders

Understand current workflows, frontline friction, customer pain points, and operational baselines.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| Operating workflow | • Which queues should be considered for the first pilot? • Where do agents spend avoidable time today? • Which handoffs create delays, rework, or unclear ownership? • Which workflows have the clearest SOPs and are therefore easier to pilot? | Process maps; queue design; escalation matrix |
| Customer pain | • What are the top complaint categories by volume and severity? • Where are repeat contacts highest? • Which journeys most affect trust, churn, or brand perception? • Which issues are seasonal, campaign-driven, or network-driven? | Complaint dashboards; VOC reports; repeat-contact analysis |
| Agent adoption | • Which agent cohorts or BPO teams are best suited for pilot? • What training would agents need to trust and use the AI? • How should agent feedback be captured and acted on? • What concerns might agents or supervisors have? | Training plans; supervisor feedback; agent surveys |
| Metrics | • What are current baselines for Average Handle Time (AHT), First Contact Resolution (FCR), Customer Satisfaction (CSAT), Net Promoter Score (NPS), after-call work, escalation rate, and repeat contact? • Which metrics should be compared against a control group? | AHT/FCR/CSAT/NPS dashboards; control-group availability |

# Quality assurance, compliance, legal, and Data Protection Officer

Define the quality bar, approval thresholds, privacy requirements, audit trail, and regulatory guardrails.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| QA model | • What is the current Quality Assurance (QA) scorecard? • Which defects are critical versus minor? • How is human QA calibration handled today? • Which queues have the most QA variance? | QA scorecards; calibration decks; audit samples |
| Privacy and data protection | • Which fields are Personally Identifiable Information (PII) or sensitive customer information? • What consent, preference, or contact rules must be respected? • Which data should be masked, redacted, or tokenized before AI processing? • What retention and deletion rules apply? | Data inventory; DPIA templates; retention policy |
| Audit and accountability | • What must be logged for every AI recommendation or output? • Who can override an AI recommendation? • How should overrides and corrections be stored? • What incident reporting path is required if AI produces a material error? | Audit-log requirements; incident process; override rules |
| Compliance red lines | • Which scripts, disclosures, or regulatory statements are mandatory? • Which customer-impacting decisions require legal or compliance review? • What use cases require a privacy impact assessment before build? | Mandatory scripts; disclosure rules; regulatory guidance |

# IT, data, security, and architecture teams

Confirm system access, data readiness, integration complexity, security controls, and vendor-neutral design.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| Systems and integration | • Which systems are in scope: CRM, contact center, QA, knowledge base, ticketing, OSS, BSS, data lake? • What APIs, exports, webhooks, or batch files are available? • Which environments can be used for development, testing, and pilot? • Which systems are restricted or require change windows? | Architecture diagrams; API catalog; system owners list |
| Data readiness | • Where are calls, chats, emails, social messages, transcripts, case notes, and QA scores stored? • What languages are present: English, Tagalog, Taglish, regional languages? • What known data-quality issues exist? • What historical period is available for pilot training/evaluation? | Data dictionary; sample exports; transcript quality reports |
| Security controls | • What identity, access, and role controls are mandatory? • Can production data be used in development? If not, what masking approach is required? • What encryption, key management, network isolation, and logging standards apply? • Are there data residency or vendor-processing restrictions? | IAM policy; encryption standards; network/security requirements |
| Architecture | • What cloud, hybrid, or on-premises constraints exist? • Which Large Language Model (LLM) providers are approved or prohibited? • What monitoring and observability tools are standard? • What architecture review board or security review is required? | Cloud standards; AI provider policy; observability standards |

# Knowledge management, training, and BPO partners

Prepare the human operating model: knowledge quality, training, calibration, partner readiness, and adoption.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| Knowledge base | • Where are SOPs, FAQs, product policies, troubleshooting guides, scripts, and escalation rules stored? • Who owns content updates and approvals? • Which knowledge articles are outdated, duplicated, or inconsistent? • What content should AI never use? | SOPs; FAQs; knowledge article exports; owner list |
| Training and enablement | • What must agents, supervisors, and QA reviewers understand before pilot launch? • How should AI confidence and source citations be explained? • What behaviors should be reinforced through coaching? • What enablement materials are needed? | Training calendar; coaching model; job aids |
| BPO partner operations | • Which partner sites, queues, or teams should participate? • What contractual, data-sharing, or performance-management constraints apply? • How are coaching, incentives, and QA calibration handled today? • Who represents BPO partners in weekly pilot governance? | BPO roster; contracts constraints; QA process documents |
| Feedback loop | • How should agents report bad or missing suggestions? • Who reviews feedback and approves knowledge changes? • How often should knowledge be refreshed during pilot? • What acceptance threshold should trigger broader rollout? | Feedback forms; knowledge change workflow; acceptance criteria |

# Network, product, billing, finance, and fraud teams

Include teams that often own the root cause, approval path, or risk controls behind CX issues.

| Theme | Discovery questions | Evidence / artifacts to request |
| --- | --- | --- |
| Network and service assurance | • Which network events, alarms, or service KPIs should correlate with customer complaints? • Which geographies, products, or technologies are high priority? • What evidence makes a network root-cause hypothesis credible? • How should Network Operations Center (NOC) teams receive AI-generated insights? | OSS alarms; outage tickets; service KPI definitions |
| Product and journey owners | • Which product journeys are unstable, confusing, or complaint-heavy? • What policy or product changes are planned during the pilot period? • Which customer segments require special treatment? • Who approves changes to customer-facing guidance? | Journey maps; product policies; planned change calendar |
| Billing and finance | • Which credits, refunds, and adjustments require approval? • What thresholds trigger finance review? • What evidence is needed for a billing decision? • What leakage or abuse risks must be controlled? | Credit/refund policy; finance approval matrix; leakage reports |
| Fraud and risk | • Which journeys are fraud-sensitive? • What indicators should block automation or require manual review? • Who approves exceptions or overrides? • How should suspicious patterns be escalated? | Fraud typologies; exception rules; risk escalation path |

# Evidence request checklist

Last 60–90 days of contact volumes by queue, reason, product, channel, and geography.

Baseline metrics: Average Handle Time (AHT), First Contact Resolution (FCR), Customer Satisfaction (CSAT), Net Promoter Score (NPS), repeat contact, escalation rate, after-call work, QA score, backlog, case cycle time.

De-identified interaction samples: calls, transcripts, chats, emails, social messages, CRM notes, QA reviews.

Quality scorecards, calibration guides, defect definitions, coaching templates.

Approved SOPs, FAQs, policy pages, product guides, escalation rules, and knowledge-owner list.

System diagrams, API documentation, data dictionaries, integration constraints, and environment availability.

Privacy, retention, consent/preference, data-masking, vendor, and audit requirements.

Network/service event examples: alarms, outage tickets, Network Operations Center (NOC) workflows, service KPI definitions.

Organization chart, RACI, BPO participation model, training calendars, and steering governance cadence.

# Use-case scoring template

Score each candidate use case from 1 to 5. Prioritize use cases with high business value and customer impact, sufficient data readiness, manageable implementation effort, and low-to-moderate risk for the first pilot.

| Use case | Business value | Customer impact | Data readiness | Implementation effort | Risk level | Pilot fit |
| --- | --- | --- | --- | --- | --- | --- |
| AI CX Assurance Analyst | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 |
| Agent Assist + Knowledge Copilot | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 |
| Network–CX Correlation Agent | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 |
| Back-office Case Resolution Copilot | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 |
| Other: __________ | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 | 1 2 3 4 5 |

# Acronym and term glossary

| Term | Meaning |
| --- | --- |
| AI | Artificial Intelligence: software that can interpret information, generate text, classify issues, or recommend actions. |
| AHT | Average Handle Time: average time an agent spends handling a customer interaction. |
| BPO | Business Process Outsourcing: partner organization that operates support functions. |
| BSS | Business Support Systems: systems for billing, orders, accounts, products, and commercial operations. |
| CRM | Customer Relationship Management: system containing customer and case history. |
| CSAT | Customer Satisfaction: metric that measures customer satisfaction after an interaction. |
| DPIA | Data Protection Impact Assessment: privacy risk review for data-processing activity. |
| DPO | Data Protection Officer: person or function accountable for privacy compliance. |
| FCR | First Contact Resolution: percentage of issues resolved in the first customer contact. |
| HITL | Human-in-the-loop: human review or approval before AI output is used. |
| KPI | Key Performance Indicator: metric used to track performance. |
| LLM | Large Language Model: AI model that reads, writes, summarizes, and reasons with language. |
| NOC | Network Operations Center: team that monitors and responds to network/service health. |
| NPS | Net Promoter Score: customer loyalty metric based on likelihood to recommend. |
| OSS | Operations Support Systems: systems used to monitor and operate network and service infrastructure. |
| PII | Personally Identifiable Information: data that can identify a person, such as name, number, ID, or account detail. |
| QA | Quality Assurance: process for checking service quality and compliance. |
| RAG | Retrieval-Augmented Generation: AI method that answers using approved source documents rather than relying only on model memory. |
| SLA | Service Level Agreement: committed service standard or performance obligation. |
| SOP | Standard Operating Procedure: approved step-by-step operating guidance. |